# DRAFT, version 4/2-04

# Minutes of MCNSI kick-off meeting 4/2-2004, Abingdon

Partners Present:

Riso (Kim Lefmann), HMI (Geza Zsigmont, Heloisa Bordallo), NPI (Jan Saroun), ISIS (Roger Eccleston), PSI (Uwe Filges)

- Objectives
KL reminded about the MCNSI objectives: Packages, virtual experiments, intercomparisons.

- 1st year plan
The list of deliverables and milestones was discussed. For the 1st year this covers:
- 1st meeting, will be at PSI, October 2004
- 2nd meeting, will be in February 2005, presumably at HMI
- Annual report, will be discussed at the 2nd meeting
– Home page. Riso responsibility. Links should be to NMI3, to the packages, to ISIS, PSI computing groups. There could be an archive of presentations and list of new meetings etc.
– Workshop on Time-Of-Flight simulations. This could be June or September (ISIS) or October (PSI) together with the NOBUGS conference. KL will ask the Japanese (Furisaga) and Americans (Seeger) about which is preferable.
– Releases. Enough are planned to fulfil our obligations.
– Strategy discussion on code intercomparisons. Suggestions are HET (work done and exp. data, but will close in 2 years), FOCUS (work done), IRIS (work done), INx (we ask Emmanuel Farhi), H8 (again). KL will contact American partners about this.
– Strategy meeting on virtual experiments. We will have this at the MCNSI meeting in October. RE suggested performing the same physical experiment and virtual experiment on several instruments to combine intercomparison and virtual experiments. Suggestion is a Pr compound with a crystal field excitation (dispersionless at 3-4 meV).
– Prototype virtual experiment running at RITA-2, PSI. Almost there.

- Contract business
– NPI needs a signed contract in order to spend money. KL will clarify when this comes and whether the money can be spent in the 4th year of NMI3.
– Robert McGreevy needs input to the contract concerning Intellectual Property Rights for software. It was agreed that we all go for GPL licencing, which would minimize the contract issues on IPR.