## Slide 1
Data Analysis Standards (WP6)
9 scientific computing groups contributing
Our tasks: evaluate and facilitate common development in reduction/analysis for n/
Task 1 : Review existing data analysis software and practices of software developers
Task 2: Review existing solutions for a common data analysis infrastructure
Task 3: Develop prototype software in chosen solution for representative applications
Task 4: Evaluate prototype software (when project ends – Sept 2014)
ILL (lead), STFC/ISIS, TUM and JCNS (FRM2), PSI, HZB, CEA LLB, HZG/Hamburg, ESS Lund/Copenhagen
<http://nmi3.eu/about-nmi3/networking/data-analysis-standards.html>
Notes: <number>

## Slide 2
Data Analysis Standards (WP6)
9 scientific computing groups contributing
Our tasks: evaluate and facilitate common development in reduction/analysis for n/
Task 0 : Testing infrastructure: LiveDVD (June 2012)
Task 1 : Review existing data analysis software and practices of software developers
Task 2: Review existing solutions for a common data analysis infrastructure
Task 3: Develop prototype software in chosen solution for representative applications
Task 4: Evaluate prototype software (when project ends – Sept 2014)
Task 5: Mantid training and user evaluation at the ILL (June 2014)
ILL (lead), STFC/ISIS, TUM and JCNS (FRM2), PSI, HZB, CEA LLB, HZG/Hamburg, ESS Lund/Copenhagen
<http://nmi3.eu/about-nmi3/networking/data-analysis-standards.html>
5
5
Notes: <number>

## Slide 3
<number>
WP6 – progress overview
3
6
9
12
15
18
21
24
27
July 2012
Sept 2014
Neutron Software Analysis.
Preliminary mantid analysis
(code + functionalities).
Mantid Learning.
First test IDFs
First test algorithms
IDF for IN5
Loader for ILL Nexus
IDF for IN4,IN6
Detector correction algorithm
IDF and Loader for PSI Focus
IDF and Loader for LLB MiBemol
script preparation and testing for data reduction
D33 IDF
Loader for Nexus SANS data
(including detector repositioning)
Analysis of SANS reduction code
IDF for D33
Importing ILL ASCII data into Mantid
Reduction/analysis server
NMI3/ILL Live DVD
Production
IDF for D2b (dynamic)
Algorithm to import D2b (scanning)
Algorithm to external software
McStas/NeXus ready for Mantid
Loaders for D33
D6.1
← WP6 meetings
ReductionServer
SANS reduction for D33
FlightPath Correction for TOF (fix)
LAMP communicator
IDF for IN16b
McStas/Mantid 3D view
D6.2
Task 3: 200+ commits
Staffing : members time (meetings)
1 hired coder (end July 2014)
Project lead (+reports, meetings)
IN16b Loader
D33 scripting
IN5 scripting
IN6 scripting
TOF elastic peak position fix
D2B importer (MD)
SANS polishing
D6.3
D6.0
Notes: <number>

## Slide 4
Evaluated 24 software for n/
Only 5 involve international collaboration
All active projects (7) use repositories
Produced a LiveDVD for evaluation/schools
All recent software use Object Oriented programming
Active software use mainly : Fortran, C, C++ and Python languages, NeXus is spreading
Mantid is today the largest project
Recommendations : Necessity to identify code redundancy and propose low-level shared libraries for e.g. models, algorithms, I/O routines, interface design templates.
These should follow adopted standards.
WP6 – Task 1 – Review software
We have reviewed the current software landscape

## Slide 5
WP6 – Task 2 – Infrastructure
We have reviewed infrastructures used for development
Code location (repository), Collaborative work, Unit testing, Build servers, Code review, Technical documentation
Software distribution
User contributions
Interface homogeneity
Recommendations: provide a community based development infrastructure at <http://www.neutronsources.org> with GIT/SVN, Redmine platform, Jenkins testing/build, Deb/RPM repos, favour user contributions.

## Slide 6
WP6 – Task 3 – Prototype
We have experimented ideas – major WP Task
A 'reduction' server that can execute any task, with any software, and report results.
A generic algorithm for Mantid that can use external software (“AllToMantid”)
All code published (github, Mantid, web)
Importers contributed to the Mantid project, for continuous source instruments and fixes to Algorithms.
IN4-5-6,Focus,MiBemol,D33,D2b,IN16b,McStas,D17
IN10-13-16

## Slide 7
Trend : Mantid can handle most, but not all types of experiments. Its coding effort is significant. Should be complemented by other projects in a coherent way.
Currently the only international effort, with NeXus.
WP6 – Task 4 – Evaluation
Evaluation of prototyping when project ends (Sept 2014)
Support for TOF spectrometers: functional
Support for SANS: functional
Support for BackScatt: mostly functional
Support for DIFF: limited (not for scanning instruments)
Support for Reflectometers: limited
Support for TAS: none (not for scanning instruments)
Full code and reports available (web, github, Mantid commit)
Future of WP6: probably 1-2 further meetings possible, no dev.

## Slide 8
<number>
Mantid: PSI Focus (ToF)
Geometry
ConvertUnits (energy)
S()
S(q,w)
Done:
Instrument geometry (IDF) fixed
Importer OK
Corrections for the detector parallax and efficiency OK
Possibility to use any ToF algorithm, e.g. ConvertUnits, SofQW
ILL IN4 and IN6
LLB MiBémol
PSI Focus
WP6 – Task 3 – Prototype
Raw
Reduced
Notes: <number>

## Slide 9
<number>
Done:
Instrument geometry OK
Data importer for a single scan step
Issues:
How to merge different geometries ?
No detector corrections yet
Solve this case before switching to e.g. TAS (complex scanning)
Scan
25 angles
overlay
WP6 – Task 3 – Prototype
Mantid: ILL D2B (HR powder diffractometer)
Notes: <number>

## Slide 10
<number>
Mantid: ILL D33 (ToF SANS)
Geometry
Done:
Instrument geometry OK
Importer OK
Ready for ILL D11 and D22
Issues:
Issue with two implementations for SANS
algorithms / GUIs (SNS vs. ISIS)
Should be OK for series of acquisitions
(not fixed but not scanning → group for e.g. stop-flow cells)
WP6 – Task 3 – Prototype
Notes: <number>