## Slide 1
Data Analysis Standards (WP6)
Workpackage current status
Task 3 items 'Develop prototype software in chosen solution for representative applications'
Contributions to Mantid: instruments, McStas
Task 2 'Review existing solutions for a common data analysis infrastructure'
Live data analysis
Live DVD and package repository
ILL (lead), STFC/ISIS, TUM and JCNS (FRM2), PSI, HZB, CEA LLB, HZG/Hamburg, ESS Lund/Copenhagen
<http://nmi3.eu/about-nmi3/networking/data-analysis-standards.html>
Notes: <number>

## Slide 2
WP6 - NMI3-II
<number>
WP6 - current status
3
6
9
12
15
18
21
24
27
July 2012
Sept 2014
Neutron Software Analysis.
Preliminary mantid analysis
(code + functionalities).
Mantid Learning.
First test IDFs
First test algorithms
IDF for IN5
Loader for ILL Nexus
IDF for IN4,IN6
Detector correction algorithm
IDF and Loader for PSI Focus
IDF and Loader for LLB MiBemol
script preparation and testing for data reduction
D33 IDF
Loader for Nexus SANS data
(including detector repositioning)
Analysis of SANS reduction code
IDF for D22
Importing ILL ASCII data into Mantid
Reduction/analysis server
Production
IDF for D2b (dynamic)
Algorithm to import D2b (scanning)
Algorithm to external software
McStas/NeXus ready for Mantid
Loaders for D11 and D22
TODAY
Task 1 report
← WP6 meetings
Notes: <number>

## Slide 3
WP6 - NMI3-II
<number>
Mantid: PSI Focus (ToF)
Geometry
ConvertUnits (energy)
S()
S(q,w)
Done:
Instrument geometry (IDF) fixed
Importer OK
Corrections for the detector parallax and efficiency OK
Possibility to use any ToF algorithm, e.g. ConvertUnits, SofQW
ILL IN4 and IN6
LLB MiBémol
Pending:
FRM2 TofTof
HZB NEAT
Task 3: Prototype Software
Notes: <number>

## Slide 4
WP6 - NMI3-II
<number>
Mantid: ILL IN5 (ToF)
Done:
Instrument geometry (IDF) fixed
Importer OK
Corrections for the detector parallax OK
Possibility to use any ToF algorithm, e.g. ConvertUnits, SofQW
Pending:
No link with VATES yet for single Xtal
Task 3: Prototype Software
Notes: <number>

## Slide 5
WP6 - NMI3-II
<number>
Mantid: ILL D33 (ToF SANS)
Geometry
Done:
Instrument geometry OK
Importer OK
Ready for ILL D11 and D22
Pending:
Issue with two implementations for SANS algorithms / GUIs (SNS vs. ISIS)
Trips to ISIS (Dec) and SNS (Jan) planned
Should be OK for series of acquisitions
(not fixed but not scanning → group for e.g. stop-flow cells)
Task 3: Prototype Software
Notes: <number>

## Slide 6
WP6 - NMI3-II
<number>
Mantid: ILL D2B (HR powder diffractometer)
Done:
Instrument geometry OK
Data importer for a single scan step
Pending:
How to merge different geometries ?
No detector corrections yet
Solve this case before switching to e.g. TAS (complex scanning)
Scan
25 angles
overlay
Task 3: Prototype Software
Notes: <number>

## Slide 7
WP6 - NMI3-II
<number>
Mantid: interface to McStas (ILL and DTU/Risoe)
Done:
McStas geometry exported to an IDF for Mantid
Loader for McStas NeXus result files (events, histograms)
Pending:
Still experimental, but promissing
Task 3: Prototype Software
Notes: <number>

## Slide 8
WP6 - NMI3-II
<number>
Mantid: interface to other software (LAMP,iFit)
Done:
An algorithm can send any script to an external software, and get results through a temporary NeXus file to create a workspace transparently.
Tested with LAMP and iFit
Coded in Python, not contributed (testing)
<https://github.com/ricleal/AllToMantid>
Pending:
Only seen as a temporary hack, but may be handy !
Mantid Alg
Python (IO pipe)
External software
(LAMP, NeXus)
Script
Workspaces
(NeXus)
Workspace
(NeXus)
Task 3: Prototype Software
Notes: <number>

## Slide 9
WP6 - NMI3-II
<number>
Mantid: a few thoughts
Redundancy in algorithms makes algorithm choice sometimes tricky
  (which one ? “ SANS” “SofQW”)
Python algorithms preferred (esp. for scientists)
  avoid C++ complexity, unless computational speed required
Scanning/moving instruments ‘challenges’ in Mantid framework
GIT repository – NMI3 developments continuously injected, included in Mantid project release, and packaged for distribution.
Documentation – structure and content for developers and users
Meetings for developers in Jan 2014 at SNS (user meeting attended in September 2013)
Task 3: Prototype Software
Notes: <number>

## Slide 10
WP6 - NMI3-II
<number>
Mantid/NMI3 – attempt to rationalise data reduction software (share more & duplicate less)
Data analysis is more diverse – a number of key pieces of software must be identified and supported collectively
Data pipeline (acquisition/reduction/analysis) must be created from several ‘modules
→ NMI3 ‘data analysis’ meeting in 2014
Testing a prototype shared repository:
<http://packages.neutroncode.org> for e.g. Debian/Linux
  (currently 25 packages, neutron oriented)
Could be generalized to Mac and Windows (wpkg)
Distribute a LiveDVD built with these packages (updated July 2013)
Task 2: data analysis software infrastructure
Notes: <number>

## Slide 11
WP6 - NMI3-II
<number>
Prototype for a distant computation server
Computation triggered from e.g. instrument control or web page
Uses a dedicated communication port to exchange requests and data
Allow to plug any computation client
<https://github.com/ricleal/reductionServer>
Implemented with NoMAD@ILL ← → Server ← → Mantid, iFit, LAMP,...
Notes: <number>