### NMI3, Software JRA

### Preliminary budget, 18/1/03

All numbers are subject to change and negotiations!

|  | Post doc (Man years) | Salaries3 + OH (k€) | Hardware4 (+ OH) (k€) | Travel5 (+ OH) (k€) | Subcontr. (+ OH) (k€) | Total budget (k€) | Cost mode6 | # Claim (k€) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risø1 | 4,5 | 495 | 10 | 45 | - | 560 | 50% FC | 280 |
| HMI1 | 6 | 320 | 10 | 40 | - | 370 | 50% FC | 185 |
| NPI | 4 | 65 | 10 | 30 | 5 | 110 | 100% AC + 20% OH | 110 |
| CCLRC | 4 | 280 | 10 | 30 | - | 320 | 50% FC | 160 |
| PSI | 4 | 400 | 10 | 30 | - | 440 | 50% FC | 220 |
| UU | 4 | 400 | 10 | 30 | - | 440 | 50% FC | 220 |
| ILL2 | 0 | 0 | 0 | 30 | - | 30 | 100% AC + 20% OH | 30 |
| # Sum | 26,5 | 1950 | 60 | 230 | 5 | 2270 | - | 1205 |

Comments:

- Risø and HMI uses the “soft start” mode where existing staff is carried over from SCANS. In this case, the JRA begins 1/1-2004. The other groups are budgeted to have staff in position from 1/7-2004. For all groups NMI3 ends at 1/7-2008.

- ILL has chosen to have only travels paid by the JRA.

- Salary costs vary considerably due to salary differences and different internal overhead. I have chosen to give the groups similar amount of manpower, and thus accept a large difference in budget (and in claim). I have adjusted the salary budgets up by some 5% to account for steady salary increase over the period – more for NPI, as salaries will probably increase faster after Czech joins the EU. Please correct me if you already did this.

- Hardware costs is set somewhat generously – but this is by far the smallest cost. However, we should be sure to have the best and newest hardware to optimize our efforts!

- Travel costs reflect two meetings per year for both the post doc(s) and the project leader. Additional travels are foreseen for the JRA co-ordinator (Risø). Further, a sattelite meeting for the ICNS-2005 in Australia is in the travel budgets. I have aligned all budgets to approx. the same amount for all. Please comment if this is unrealistic.

- Some groups have not stated their cost mode explicitely. I have made a qualified guess in order to produce a total sum.